STATEMENT OF FACTS (SOF)

MV.${vessel}

AT CHATTOGRAM PORT, BANGLADESH.

| NAME OF THE VESSEL | MV.${vessel} |
| --- | --- |
| YEAR OF BUILT | 2019 |
| VESSEL’S NATIONALITY | ${vsl_nationality} |
| PORT OF REGISTRY | ${vsl_registry} |
| IMO NUMBER | ${vsl_imo} |
| VESSEL’S GRT / NRT / DWT | ${vsl_grt}/ ${vsl_nrt}/ ${vsl_dead_weight}MT |
| NUMBER OF HATCHES / CRANES | 05 HATCHES / 04 CRANES |
| NAME OF THE OWNER | ${vsl_owner_name} |
| NAME OF THE MASTER | CAPT. ${capt_name} |
| NAME OF THE CONSIGNEES | RANGPUR POULTRY LTD B/L QTTY 1,650 MT CHITTAGONG FEED LTD B/L QTTY 1,650 MT ACI GODREJ AGROVET PVT. LTD. B/L QTTY 8,800 MT NOURISH POULTRY & HATCHERY LTD B/L QTTY 5,500 MT NOURISH AGRO LTD B/L QTTY 3,300 MT NOURISH FEEDS LTD B/L QTTY 4,400 MT SPECTRA HEXA FEEDS LTD B/L QTTY 6,600 MT KAZI FARMS LTD B/L QTTY 11,000 MT JAPFA COMFEED BD PTE LTD. B/L QTTY 1,100 MT ASTHA FEED INDUSTRIES LTD. B/L QTTY 8,800 MT |
| NAME OF DISPORT AGENT | MULTIPORT SHIPPING LIMITED. |
| NAME OF STEVEDORE | HAJI IDRIS & SONS LIMITED |
| PORT OF LOADING | SANTOS, BRAZIL |
| PORT OF DISCHARGING | CHATTOGRAM, BANGLADESH |
| NAME OF CARGO | ${vsl_cargo_name} |
| CARGO QUANTITY AS PER BILLS OF LADING | 52,800 MT |
| VESSEL ARRIVED AT KUTUBDIA ANCHORAGE | AT 0612HRS LT ON 20.06.2024 |
| VESSEL ANCHORING TIME AT KUTUBDIA ANCHORAGE | AT 0612 HRS LT ON 20.06.2024 |
| NOR TENDERED AT KUTUBDIA ANCHORAGE | AT 0612 HRS LT ON 20.06.2024 |
| DISC. COMMENCED AT KUTUBDIA ANCHORAGE | AT0950HRS LT ON 24.06.2024 |
| DISC. COMPLETED AT KUTUBDIA ANCHORAGE | AT1100HRS LT ON 28.06.2024 |
| DISC. QUANTITY AT KUTUBDIA ANCHORAGE | 9,000 MT |
| ANCHOR HEAVE UP FOR ALPHA ANCHORAGE | AT1124HRS LT ON 28.06.2024 |
| VESSEL ARRIVED AT ALPHA ANCHORAGE | AT1630HRS LT ON 28.06.2024 |
| DISCHARGE RESUMED AT ALPHA ANCHORAGE |  |
| DISC. COMPLETED AT OUTER ANCHORAGE |  |
| VESSEL SAILED FROM OUTER ANCHORAGE |  |

| ________________ AS AGENT ONLY |  | ______________________________ MASTER MV. BELFORTE |
| --- | --- | --- |

| 20.06.2024 | Thursday | 0612-0845 | Vessel arrived at Kutubdia anchorageat 0612hrs on 20.06.2024. She dropped her anchor& NOR tendered by the Master at 0612hrs on 20.06.2024. |
| --- | --- | --- | --- |
|  |  | 0845-1030 | Customs inward formalities and initial draft surveycompleted. |
|  |  | 1030-2400 | Discharge not yet commenced. |
| 21.06.2024 Weekend Holiday | Friday | 0000-2400 | Discharge not yet commenced. |
| 22.06.2024 Weekend Holiday | Saturday | 0000-2400 | Discharge not yet commenced. |
| 23.06.2024 | Sunday | 0000-2400 | Discharge not yet commenced. |
| 24.06.2024 | Monday | 0000-0700 | Discharge not yet commenced. |
|  |  | 0700-0920 | Stevedore staffs & 3 gangs boarded at 0700 hrs on 24.06.2024. No work due to rain and bad weather. |
|  |  | 0920-0950 | No work due to primary preparation for commencement of discharging. |
|  |  | 0950-1750 | Discharge commenced at Kutubdia and continued by 3 gangs. |
|  |  | 1750-1930 | No work due to mother vessel anchor dragging/ anchor changed. |
|  |  | 1930-2150 | Discharge continued by 3 gangs. |
|  |  | 2150-2400 | No work due to rain and bad weather. |
| 25.06.2024 | Tuesday | 0000-0720 | No work due to rain and bad weather. |
|  |  | 0720-2120 | Discharge continued by 3 gangs. |
|  |  | 2120-2400 | No work due to rain and bad weather. |
| 26.06.2024 | Wednesday | 0000-0620 | No work due to rain and bad weather. |
|  |  | 0620-1200 | Discharge continued by 3 gangs. |
|  |  | 1200-1430 | No work due to rain and bad weather. |
|  |  | 1430-1650 | Discharge continued by 3 gangs. |
|  |  | 1650-2400 | No work due to rain and bad weather. |
| 27.06.2024 | Thursday | 0000-0610 | No work due to rain and bad weather. |
|  |  | 0610-1250 | Discharge continued by 3 gangs. |
|  |  | 1250-2220 | No work due to rain and bad weather. CPA hoisted signal no. 3 |
|  |  | 2220-2400 | Discharge continued by 3 gangs. |
| 28.06.2024 Weekend Holiday | Friday | 0000-0420 | Discharge continued by 3 gangs. |
|  |  | 0420-0950 | No work due to rain and bad weather. CPA hoisted signal no. 3 |
|  |  | 0950-1100 | Discharge continued by 3 gangs and completed at Kutubdia. |
|  |  | 1100-1124 | No work due to preparation for shifting from Kutubdia to Alpha. |
|  |  | 1124-1630 | No work due to vessel shifted from Kutubdia to Alpha anchorage. |
|  |  | 1630-2400 | No work due to barge could not come along side due to heavy swelling, strong wind, rain and bad weather and also cautionary signal no. 3. |
| 29.06.2024 Weekend Holiday | Saturday | 0000-2400 | No work due to barge could not come along side due to heavy swelling, strong wind, rain and bad weather and also cautionary signal no. 3. |
| 30.06.2024 | Sunday | 0000-2400 | No work due to barge could not come along side due to heavy swelling, strong wind, rain and bad weather and also cautionary signal no. 3. |
| 01.07.2024 | Monday | 0000-2400 | No work due to barge could not come along side due to heavy swelling, strong wind, rain and bad weather and also cautionary signal no. 3. Stevedore staffs & 02 gang disembarked at 1640 hrs on 01.07.24 |
| 02.07.2024 | Tuesday | 0000-2400 | No work due to barge could not come along side due to heavy swelling, strong wind, rain and bad weather and also cautionary signal no. 3. |

| ________________ AS AGENT ONLY |  | _________________________ MASTER MV. BELFORTE |
| --- | --- | --- |

| 03.07.2024 | Wednesday | 0000-2400 | No work due to barge could not come along side due to heavy swelling, strong wind, rain and bad weather and also cautionary signal no. 3. |
| --- | --- | --- | --- |
| 04.07.2024 | Thursday | 0000-1640 | No work due to barge could not come along side due to heavy swelling, strong wind, rain and bad weather |
|  |  | 1640-1740 | Discharge resumed and continued by 1 gang. |
|  |  | 1740-2100 | No work due to rain and bad weather. |
|  |  | 2100-2400 | Discharge continued by 1 gang. |
| 05.07.2024 Weekend Holiday | Friday | 0000-0040 | Discharge continued by 1 gang. |
|  |  | 0040-1830 | No work due to rain and bad weather. |
|  |  | 1830-1940 | Discharge continued by 1 gang. |
|  |  | 1940-2130 | No work due to rain and bad weather. |
|  |  | 2130-2230 | Discharge continued by 1 gang. |
|  |  | 2230-2400 | No work due to rain and bad weather. |
| 06.07.2024 Weekend Holiday | Saturday | 0000-0440 | No work due to rain and bad weather. |
|  |  | 0440-0620 | Discharge continued by 1 gang. |
|  |  | 0620-0700 | No work due to rain and bad weather. |

Note:

# SOF prepared as per daily discharging report duly signed by the C/Officer & the stevedore.

# 03 excavators on board at 0145 hrs on 04.07.2024

| H/No. | H/wise Qty. on arrival at Chattogram | Discharging Completion Time |
| --- | --- | --- |
| 01 | 9,392.330 MT |  |
| 02 | 10,914.170MT |  |
| 03 | 10,918.530MT |  |
| 04 | 11,025.120MT |  |
| 05 | 10,549.850MT |  |
|  | Total = 60,500 MT |  |

| ________________ AS AGENT ONLY |  | _________________________ MASTER MV.BELFORTE |
| --- | --- | --- |